**Daily Scrum or Standup Meeting**

Team name: Team 08

Scrum Master: Zion Steiner

Date: Nov 13

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last Scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Hannah Howell | * Refined item details on auction page | * Finish up the Little Tweaks issue | * Husband is sick; I will most likely also get sick * Existential dread |
| Garrett Johnson | * Worked on other projects | * Get auction publishing and unpublishing done * Hopefully start looking into QR codes | * Two final project presentations to prepare |
| Zion Steiner | * Finished implementing view for filtering, sorting bids | * Implement ability for admin to view all winners | * Other responsibilities and consistent level of existential dread |
| Tristan Thomas | * Finished live item entry and customized how items look | * Add features to the item view and allow admin to delete most recent bid | * Other responsibilities and consistent level of existential dread |
| N/A |  |  |  |

# 

# Screenshot of your project board

